# NEXUS AI — Detailed Updated 32-Week Build Bible

A full-detail continuation of the original 32-week roadmap, updated using the October 2026 market review and the product requirement that Nexus should not knowingly subsidize end-user AI usage.

Build philosophy: LEARN → EXPLAIN → DESIGN → BUILD → BREAK → MEASURE → EXPLAIN AGAIN

Important: this is not a copy-paste implementation guide. Each week is a learning/build target. Use official documentation first, design the interface/data model yourself, implement in small increments, then use AI as reviewer/debugger/tester.

# 1. Nexus Thesis

Nexus is an evidence-driven control plane for AI applications and agents that routes and optimizes execution, verifies high-risk outputs/actions, and authorizes autonomy through versioned policies backed by inspectable, provenance-bearing evidence.

# 2. Product / Cost Model

Self-hosted / BYOK: users run Nexus themselves and supply their own provider credentials or local models. Nexus does not pay the provider bill.

Hosted Nexus / PAYG: users maintain prepaid credits; Nexus admits work only when sufficient credit/budget is available, meters actual usage, reconciles provider billing, and deducts usage from the user's balance.

Do not build payment processing first. Build usage, pricing, reservations, reconciliation, and accounting first; attach a payment provider later.

Support local/open models for development so the core engineering loop can remain low-cost.

Never let a budget check be merely cosmetic: reservation → execution → finalization must be an auditable accounting flow.

# 3. Architecture Principles

Modular monolith first: FastAPI + PostgreSQL + SQLAlchemy; split services only when there is a demonstrated operational reason.

Provider adapters behind a normalized gateway; keep the gateway thin.

Hard constraints before scoring; deterministic routing before any learned router.

Evidence is separate from policy. Evidence describes what happened; policy decides what is allowed.

Sensitive actions fail closed.

Persist run state, approvals, idempotency and policy decisions.

Use mature infrastructure where it is stronger than custom infrastructure: durable workflow engine, OTel, trace backends, isolation/sandboxing.

Do not create a universal scalar 'trust score'.

LLM judgment is not proof.

Every major capability must have a replayable failure mode and measurable evidence.

# 4. Market-driven Changes Incorporated

W15: default-deny MCP policy enforcement point and tool-definition pinning.

W14: OAuth-aligned resource indicators, issuer validation and audience-bound credentials; later token-exchange delegation.

W4–5: deployment tiers, cooldown/circuit breaker, retry budget, context-window fallback, OpenAI-compatible endpoint.

W6/W12: cache-aware usage accounting and provider billing reconciliation.

W8: data classification/residency as hard routing constraints and a curated 3–5 model pool.

W9–10: cache-aware context layout, provider prompt caching, exact cache, compaction; semantic cache remains experimental.

W16: Inspect-style evaluation and judge calibration.

W18–21: use a mature durable execution engine instead of building a custom workflow/DAG engine.

W22: existing isolation technology + hidden tests + test adequacy/seeded bugs instead of a custom sandbox.

W23: in-toto-shaped evidence records.

W25: human-signed promotion, automatic demotion, lower-confidence-bound gating, shadow mode, permanent approval floor and kill switch.

W26: OpenTelemetry mapping layer + Nexus event log for replay/evidence/policy.

W27: OWASP agentic/MCP threat mapping, approval-integrity and memory-poisoning tests.

W29: existing trace backend plus Nexus-specific evidence/policy/replay views.

Deferred: large plugin marketplace, custom tracing UI/backend, ML router, >3 providers, shipped semantic cache, custom workflow engine, custom sandbox, large RAG subsystem.

# PHASE 1 — FOUNDATION

# Week 1 — Backend / API Foundation

Goal: Create a predictable, testable FastAPI application boundary.

## Learn / Understand

HTTP request/response lifecycle, status codes, headers, JSON and idempotency concepts.

FastAPI routing, dependencies, validation and response models.

Pydantic settings and environment separation.

Async vs sync boundaries and where blocking work becomes dangerous.

Structured logging and request/correlation IDs.

Liveness vs readiness and why they are different.

## Build / Mini-tasks

Keep the existing /api/v1 structure and health endpoint; add a real readiness concept.

Define a consistent error response shape.

Add request/correlation ID propagation.

Add structured logs with enough context to trace one request.

Add unit/API tests for success and failure paths.

Create a minimal CI check that installs dependencies and runs tests.

## Break / Failure cases

Malformed JSON and validation errors.

Unexpected exceptions.

Database/provider dependency unavailable during readiness.

Missing environment variables.

Duplicate or malformed request IDs.

## Measure / Evidence

Request ID appears in response and logs.

Errors have stable machine-readable structure.

Tests cover both happy and unhappy paths.

Readiness accurately reports dependency state.

## Definition of Done

API versioning works.

Health/live and health/ready semantics are understood.

Failure responses are predictable.

CI is green.

## Interview mastery

Explain dependency injection, validation, middleware, readiness and correlation IDs without relying on memorized definitions.

Explain why readiness must not be identical to liveness.

# Week 2 — PostgreSQL + SQLAlchemy + Identity

Goal: Move the foundation from configuration-only into a real relational persistence and identity layer.

## Learn / Understand

PostgreSQL tables, primary/foreign keys, unique constraints, indexes and transactions.

SQLAlchemy 2.0 ORM/session model and relationship loading.

Alembic migration philosophy and migration history.

Password hashing, JWT access tokens, protected routes and ownership.

Basic RBAC versus real permission enforcement.

## Build / Mini-tasks

Bring forward the old repo's User, Project and APIKey concepts, but audit them rather than blindly copying them.

Design User, Project, membership/role and API key relationships.

Set up PostgreSQL and SQLAlchemy 2.0.

Create Alembic migration history from a clean database.

Implement registration/login/protected route flow.

Implement project ownership and basic role authorization.

Decide the API-key lifecycle fields needed for Nexus.

## Break / Failure cases

Duplicate users/projects.

Invalid foreign keys.

Transaction rollback.

Expired/invalid credentials.

Unauthorized project access.

Migration generated incorrectly or database schema drifting from ORM.

API-key uniqueness/expiry/revocation inconsistencies.

## Measure / Evidence

Database integration tests run against a real PostgreSQL instance.

Migration up/down or forward-history behavior is understood.

Unauthorized ownership access is tested.

Password hashes are never stored or logged in plaintext.

## Definition of Done

Users can register and authenticate.

Protected routes enforce identity.

Projects enforce ownership.

Schema is reproducible from migrations.

API key model has a deliberate lifecycle.

## Interview mastery

Explain ORM vs database, session/transaction boundaries, indexes, foreign keys and why password hashing is one-way.

Explain why migrations are source-controlled schema history.

# Week 3 — Production Foundation

Goal: Make the backend reproducible, testable and CI-ready.

## Learn / Understand

Docker images/containers, Compose, environment injection and secrets.

Pytest unit/integration/API/database testing.

Transaction isolation and test cleanup.

CI pipeline stages and failure reporting.

Operational difference between liveness and readiness.

## Build / Mini-tasks

Containerize API + PostgreSQL.

Make local startup reproducible.

Create unit, API and database integration test layers.

Add CI for lint/test/build.

Add deliberate failure tests for DB unavailable, invalid config and unauthorized access.

## Break / Failure cases

Database container unavailable.

Bad environment values.

Migration failure.

Test data leakage between tests.

Container starts but application is not ready.

## Measure / Evidence

Fresh checkout can be started reproducibly.

CI catches a deliberately broken test.

Readiness changes when DB dependency is unavailable.

## Definition of Done

Compose/local environment is documented.

Tests are deterministic.

CI is green and meaningful.

## Interview mastery

Explain why containers are useful here without saying 'because production uses Docker'.

Explain readiness, integration tests and secret injection.

# PHASE 2 — AI GATEWAY

# Week 4 — AI Gateway + OpenAI-Compatible API

Goal: Create the normalized model execution boundary.

## Learn / Understand

Provider APIs, chat/request/response normalization, streaming.

Timeouts, retries, idempotency and error classes.

OpenAI-compatible API conventions.

Why provider-specific code should not leak into business logic.

## Build / Mini-tasks

Define a provider adapter interface.

Implement 2–3 thin native adapters or one adapter plus an OpenAI-compatible upstream.

Normalize model request/response metadata.

Add streaming support.

Add request timeout and bounded retry behavior.

Expose a minimal OpenAI-compatible Nexus endpoint.

## Break / Failure cases

Provider timeout.

Rate limit.

Malformed provider response.

Context-window overflow.

Partial streaming failure.

Retrying a non-idempotent action.

## Measure / Evidence

Record latency, provider/model, request outcome, retry count and token usage when available.

Compare normalized output with raw provider response.

## Definition of Done

Client can call Nexus without knowing the provider implementation.

Provider failures become normalized Nexus errors.

Streaming does not corrupt the response contract.

## Interview mastery

Explain adapter pattern and why the gateway is a control boundary rather than another chatbot wrapper.

Explain timeout vs retry and retry budget.

# Week 5 — Provider Registry + Deployment Routing

Goal: Make provider/model selection operationally aware.

## Learn / Understand

Model registry concepts, deployment versus model identity.

Cooldowns, circuit breakers, fallbacks and retry budgets.

Latency/cost/quality routing signals.

Context-window compatibility.

## Build / Mini-tasks

Create a registry containing curated models and deployment metadata.

Track health/cooldown state.

Implement hard compatibility filters before selection.

Implement context-window fallback.

Add a deterministic selection strategy over a small curated pool.

## Break / Failure cases

Provider outage.

Repeated failures causing retry storms.

Model unavailable.

Prompt too large for selected model.

Fallback to a model that violates a hard constraint.

## Measure / Evidence

Measure provider error rate, cooldown events, fallback rate and selection reason.

Log the constraints that eliminated candidates.

## Definition of Done

Routing never chooses an invalid candidate.

Cooldown reduces repeated calls to unhealthy deployments.

Every routing decision is explainable.

## Interview mastery

Explain circuit breaker/cooldown and why hard constraints precede scoring.

# Week 6 — Usage + Cost Infrastructure

Goal: Turn every AI execution into auditable usage and cost data.

## Learn / Understand

Token accounting, input/output/cache read/cache write concepts.

Provider pricing and deployment-specific price tables.

Reservation versus finalization accounting.

Usage attribution from run → step → tool.

## Build / Mini-tasks

Persist normalized usage records.

Add cache-read/cache-write token fields.

Create versioned pricing data.

Implement reserve → execute → finalize accounting semantics.

Attribute usage to project/user/run/step/provider/model.

Support BYOK accounting separately from hosted Nexus billing.

## Break / Failure cases

Provider does not return usage.

Provider returns usage after partial failure.

Reservation exceeds actual cost.

Actual cost exceeds reservation.

Duplicate finalization.

Pricing table changes after a historical run.

## Measure / Evidence

Every billable execution has immutable usage evidence.

Reservations cannot go negative.

Historical costs remain reproducible using price-version information.

## Definition of Done

Usage can be queried by project/run/provider/model.

Hosted mode can determine a user's charge.

BYOK mode does not incorrectly charge Nexus-managed provider spend.

## Interview mastery

Explain why usage accounting is a separate domain from provider calls.

Explain reserve/finalize and why payment should come later.

# Week 7 — Model Comparison / Evaluation Runner

Goal: Measure model quality and cost rather than assuming the most capable model is best.

## Learn / Understand

Benchmark design, datasets, metrics, repeated trials.

Quality/cost/latency trade-offs.

Baseline comparison and reproducibility.

## Build / Mini-tasks

Create a small benchmark dataset.

Run the same task across curated models.

Persist raw outputs and evaluation results.

Compare quality, latency, cost and failure rate.

## Break / Failure cases

Judge inconsistency.

Provider outage.

Non-deterministic output.

Benchmark contamination or prompt leakage.

## Measure / Evidence

Store prompt/version/model/parameters/raw output/evaluation result.

Report repeated-trial success rather than a single lucky score.

## Definition of Done

Can identify a best-single baseline and cheapest-adequate candidate.

Benchmark can be rerun.

## Interview mastery

Explain why benchmarks need repeated trials and why cost alone is not routing quality.

# Week 8 — Deterministic Model Routing

Goal: Build explainable routing using hard constraints followed by deterministic scoring.

## Learn / Understand

Constraint filtering, weighted scoring and Pareto trade-offs.

Data classification/residency as hard constraints.

Curated model pool and baseline comparison.

## Build / Mini-tasks

Define routing inputs and policy.

Implement hard filters for context, capability, residency/classification and availability.

Implement deterministic scoring after filtering.

Compare routing against best-single and cheapest-adequate baselines.

## Break / Failure cases

Router picks disallowed region/model.

Score ties.

Stale health data.

Cost optimization selects a model that fails quality constraints.

## Measure / Evidence

Persist routing decision + candidate elimination reasons + score.

Measure cost/latency/quality against baselines.

## Definition of Done

Every routing decision is reproducible from stored inputs and policy version.

No ML router is required.

## Interview mastery

Explain why ML routing is intentionally deferred.

# Week 9 — Cache-Aware Context Optimization

Goal: Optimize context while respecting provider caching behavior.

## Learn / Understand

Context windows, prompt structure, cache prefixes and stable versus dynamic content.

Compaction and information loss.

Provider prompt caching.

## Build / Mini-tasks

Design a context layout that maximizes reusable prefixes.

Track cache-read/write usage.

Define compaction rules and quality bounds.

Measure context size before/after optimization.

## Break / Failure cases

Compaction removes required instructions.

Dynamic content invalidates cache.

Cache assumptions differ by provider.

## Measure / Evidence

Measure token reduction, cache hit/read behavior, latency and quality.

## Definition of Done

Context optimization is measurable and reversible.

## Interview mastery

Explain why cache-aware layout comes before a semantic cache.

# Week 10 — Exact Cache + Compaction

Goal: Introduce safe deterministic caching and controlled compaction.

## Learn / Understand

Cache keys, TTLs, invalidation and deterministic responses.

Why tool-free/exact deterministic calls are safer cache candidates.

Semantic cache risks and why it remains experimental.

## Build / Mini-tasks

Implement exact cache for explicitly safe requests.

Add invalidation/versioning.

Add compaction with stored before/after evidence.

Keep semantic cache behind an experiment flag.

## Break / Failure cases

Stale output.

Wrong cache key.

Cross-user/project leakage.

Cached sensitive response.

## Measure / Evidence

Measure hit rate, avoided tokens/cost and false-cache cases.

## Definition of Done

Cache isolation is tested.

Unsafe requests bypass cache.

## Interview mastery

Explain cache correctness before cache performance.

# Week 11 — Prompt Registry + Versioning

Goal: Make prompts first-class, versioned engineering artifacts.

## Learn / Understand

Prompt templates, immutable versions, metadata and rollout.

Prompt/model compatibility.

Evaluation of prompt changes.

## Build / Mini-tasks

Create prompt registry.

Version prompts immutably.

Associate executions with prompt version.

Support rollback to a known version.

Connect prompt versions to benchmark/evaluation results.

## Break / Failure cases

Accidentally mutate a live prompt.

Wrong version loaded.

Prompt injection through user-controlled template fields.

## Measure / Evidence

Historical run can identify exact prompt version.

Prompt changes can be compared through evaluation results.

## Definition of Done

Prompt history is auditable and reproducible.

## Interview mastery

Explain why prompt version is part of execution provenance.

# Week 12 — Budgets + Billing Reconciliation

Goal: Make usage financially safe and reconcile Nexus accounting with provider reality.

## Learn / Understand

Hierarchical budgets, reservations, quotas and admission control.

Provider invoices/billing exports.

Reconciliation and discrepancy handling.

Prepaid credits/PAYG accounting model.

## Build / Mini-tasks

Implement project/user/org budget hierarchy.

Reserve budget before execution.

Finalize using actual usage.

Add provider billing reconciliation records.

Flag discrepancies rather than silently changing history.

Define hosted PAYG credit lifecycle without implementing payments yet.

## Break / Failure cases

Concurrent reservations race.

Insufficient balance.

Provider invoice differs from estimate.

Duplicate billing event.

Refund/credit adjustment.

## Measure / Evidence

Measure reserved, actual and reconciled cost.

Produce discrepancy reports.

## Definition of Done

An execution cannot bypass budget admission.

Historical charges remain immutable except through explicit adjustments.

Provider reconciliation is possible.

## Interview mastery

Explain why prepaid credits solve cash-flow/risk but do not eliminate provider-side operational spend.

# PHASE 4 — MCP + EVALUATION

# Week 13 — Modern MCP Fundamentals

Goal: Understand and integrate the current MCP model without building around obsolete session assumptions.

## Learn / Understand

MCP clients, servers, tools, resources and authorization concepts.

Target the 2026-07-28 MCP protocol revision referenced by the market review.

Modern/stateless flow and capability discovery.

## Build / Mini-tasks

Connect Nexus to a controlled MCP server.

Inspect tool definitions and metadata.

Normalize MCP tool calls into Nexus execution records.

## Break / Failure cases

Malformed tool schema.

Tool unavailable.

Unexpected capability change.

## Measure / Evidence

Record tool definition version/hash and invocation metadata.

## Definition of Done

Nexus can discover and invoke a controlled MCP tool.

## Interview mastery

Explain MCP as a protocol boundary, not merely a plugin system.

# Week 14 — MCP Identity + Client Security

Goal: Secure identity and credential boundaries around MCP.

## Learn / Understand

OAuth 2.1 concepts, resource indicators/RFC 8707, issuer validation and audience binding.

Why forwarding end-user provider tokens is dangerous.

Credential brokering and scoped access.

## Build / Mini-tasks

Define project/user/tool identity model.

Validate issuer/audience/resource.

Design scoped credential issuance.

Record identity context for each tool invocation.

## Break / Failure cases

Wrong audience token.

Untrusted issuer.

Token replay.

Confused deputy.

Credential leakage.

## Measure / Evidence

Denied credential attempts are auditable.

Tokens cannot be used outside intended resource scope.

## Definition of Done

Identity is explicit at the tool boundary.

## Interview mastery

Explain audience binding and confused-deputy risk.

# Week 15 — Nexus MCP Gateway + Policy v0

Goal: Make MCP a default-deny policy enforcement boundary.

## Learn / Understand

Policy enforcement points.

Allow/deny semantics and forbid-wins precedence.

Tool-definition integrity and drift.

Argument validation and egress controls.

## Build / Mini-tasks

Hash/pin the full tool definition.

Detect drift and quarantine/reapproval.

Implement default-deny policy hook.

Validate arguments before invocation.

Prevent denied calls from reaching tools.

## Break / Failure cases

Tool rug-pull / definition drift.

Policy bypass through alternate invocation path.

Malformed arguments.

Unexpected egress.

## Measure / Evidence

Evidence proves the policy decision occurred before tool execution.

Definition hash is stored.

## Definition of Done

Unknown/unapproved tool = denied.

Changed tool definition = quarantine/reapproval.

## Interview mastery

Explain why this is an enforcement point, not just a logging feature.

# Week 16 — Evaluation Engine

Goal: Build rigorous evaluation around agent/model behavior.

## Learn / Understand

Inspect-style evaluation concepts.

Human-labelled judge calibration.

Inter-rater agreement/kappa.

Repeated trials and all-trials-succeed rate.

Judge failure modes.

## Build / Mini-tasks

Implement an evaluation runner.

Support deterministic and judge-based metrics.

Calibrate judge outputs against human labels.

Store raw outputs and evaluation artifacts.

## Break / Failure cases

Judge disagrees with human.

Repeated trial variance.

Evaluation prompt leakage.

Metric gaming.

## Measure / Evidence

Track agreement, confidence, trial variance and failure categories.

## Definition of Done

Evaluation result is reproducible and traceable to model/prompt/version.

## Interview mastery

Explain why one LLM judge score is not proof.

# Week 17 — Experiment Platform

Goal: Make routing, prompts, context and policy changes experimentally measurable.

## Learn / Understand

Experiment design, control groups and baselines.

Versioned configurations and reproducibility.

## Build / Mini-tasks

Create experiment definitions.

Run controlled comparisons.

Persist configuration/version metadata.

Compare cost, quality, latency and safety outcomes.

## Break / Failure cases

Unequal traffic.

Configuration drift.

Insufficient sample size.

Cherry-picked results.

## Measure / Evidence

Store complete experiment provenance.

## Definition of Done

Can answer what changed, what improved, and at what cost.

## Interview mastery

Explain why Nexus needs experiments instead of intuition-driven optimization.

# PHASE 5 — AGENTS + DURABLE EXECUTION

# Week 18 — Agent Control Plane

Goal: Control agent execution without trying to replace mature agent frameworks.

## Learn / Understand

Agent loops, tool use, planning/execution separation and control-plane boundaries.

OpenAI Agents SDK/LangGraph-style ecosystems as external execution frameworks.

Minimal reference agent concept.

## Build / Mini-tasks

Define Nexus run/step/tool/approval domain objects.

Wrap one minimal reference agent.

Capture each tool request through Nexus.

Keep agent framework replaceable.

## Break / Failure cases

Agent loops forever.

Tool call repeats.

Run state becomes inconsistent.

Agent bypasses gateway.

## Measure / Evidence

Every run has durable identity and step history.

## Definition of Done

Nexus can govern an agent without owning every agent implementation detail.

## Interview mastery

Explain why Nexus is a control plane around agent frameworks.

# Week 19 — Durable Agent Execution

Goal: Persist long-running execution using mature durable infrastructure.

## Learn / Understand

Durable execution, retries, idempotency, timers and recovery.

DBOS first; reconsider Temporal if requirements outgrow it.

## Build / Mini-tasks

Integrate durable execution for one reference workflow.

Persist Nexus run/step state.

Implement idempotency keys.

Test process crash and resume.

## Break / Failure cases

Worker crash.

Duplicate retry.

Lost approval.

External side effect executed twice.

## Measure / Evidence

Replay/recovery evidence is preserved.

## Definition of Done

Interrupted work resumes without corrupting state.

## Interview mastery

Explain why a durable engine is preferable to building a custom DAG runtime.

# Week 20 — Agent State + Memory Security

Goal: Make agent state explicit and defend against memory poisoning.

## Learn / Understand

Short-term versus persistent memory.

Untrusted content and provenance.

Memory poisoning and cross-run contamination.

Taint/origin flags: system/user/tool/retrieved/external.

## Build / Mini-tasks

Define memory records with origin and provenance.

Mark untrusted context.

Test whether poisoned memory can influence sensitive actions.

Define retention/deletion semantics.

## Break / Failure cases

Malicious retrieved instruction.

Cross-project memory leak.

Tool-generated poisoned memory.

Sensitive action based only on tainted memory.

## Measure / Evidence

Record memory source, version and taint.

Measure attack success/failure.

## Definition of Done

Sensitive decisions can identify their memory provenance.

## Interview mastery

Explain why 'memory' is a security boundary.

# Week 21 — Workflow Integration

Goal: Use durable workflow infrastructure without creating a custom workflow engine.

## Learn / Understand

Workflow orchestration patterns and durable steps.

Idempotent activities.

Approval waits and compensation.

## Build / Mini-tasks

Integrate one durable workflow engine.

Keep Nexus responsible for domain run/approval/idempotency records.

Demonstrate pause/resume/approval.

## Break / Failure cases

Duplicate activity.

Timeout during approval.

Worker restart.

Partial external side effect.

## Measure / Evidence

Workflow state and Nexus state remain consistent.

## Definition of Done

No custom DAG engine is required.

## Interview mastery

Explain the boundary between workflow runtime and Nexus control-plane state.

# PHASE 6 — VERIFY + EVIDENCE + POLICY

# Week 22 — Nexus Verify

Goal: Verify outputs/actions using external isolation and strong test evidence.

## Learn / Understand

Existing isolation technologies such as gVisor/E2B OSS/hardened containers.

Hidden tests, static checks, security checks and test adequacy.

Seeded-bug corpora and false approval/rejection measurement.

## Build / Mini-tasks

Integrate an existing isolation mechanism.

Run hidden tests against candidate code/action.

Generate adequacy evidence.

Seed known bugs and measure detection.

## Break / Failure cases

Sandbox escape attempt.

Insufficient tests falsely passing.

False rejection.

False approval.

## Measure / Evidence

Record verifier version, tests, artifacts, digests and outcomes.

## Definition of Done

High-risk actions cannot rely solely on agent self-report.

## Interview mastery

Explain why verification is evidence generation, not just a boolean validator.

# Week 23 — Evidence Ledger

Goal: Create provenance-bearing, replayable evidence records.

## Learn / Understand

In-toto-shaped evidence concepts.

Artifact digests, producer identity and provenance.

Evidence immutability and later signing.

## Build / Mini-tasks

Define evidence record schema.

Record inputs, outputs, artifacts, producer, verifier and timestamps.

Link evidence to run/step/policy decision.

Make signing optional for later hardening.

## Break / Failure cases

Missing artifact.

Hash mismatch.

Evidence from untrusted producer.

Evidence refers to wrong run.

## Measure / Evidence

Evidence graph can reconstruct why a decision happened.

## Definition of Done

Evidence is inspectable independently of policy.

## Interview mastery

Explain evidence versus policy clearly.

# Week 24 — Policy Engine

Goal: Turn evidence and context into deterministic authorization decisions.

## Learn / Understand

Policy evaluation, deny/allow/approval-required semantics.

Cedar-style policy concepts and evaluate Cedar maturity/bindings before committing.

Risk attributes, evidence requirements and forbid-wins.

## Build / Mini-tasks

Implement a minimal policy evaluator first.

Represent actor, resource, action, context, risk and evidence.

Return ALLOW/BLOCK/APPROVAL_REQUIRED with reasons.

Version policies.

## Break / Failure cases

Missing evidence.

Conflicting policies.

Policy version mismatch.

Unknown action defaults to deny.

## Measure / Evidence

Persist policy input, version, decision and reason.

## Definition of Done

Policy decision is deterministic and replayable.

## Interview mastery

Explain why evidence does not automatically imply permission.

# Week 25 — Adaptive Autonomy

Goal: Allow autonomy to increase only under measured, signed and bounded conditions.

## Learn / Understand

Reliability estimates, confidence intervals and minimum sample sizes.

Shadow mode, promotion/demotion and permanent approval floors.

Kill switches and scoped authority.

## Build / Mini-tasks

Implement shadow mode.

Require human-signed promotion.

Automatically demote on measured degradation.

Gate promotion using lower confidence bound + minimum sample size.

Keep irreversible/high-blast-radius actions permanently approval-gated.

Add kill switch.

## Break / Failure cases

Overconfident agent.

Small sample falsely promotes.

Performance drift.

Kill switch failure.

Sensitive action bypass.

## Measure / Evidence

Record promotion evidence, signer, policy version, sample size and reliability statistics.

## Definition of Done

Autonomy can never bypass permanent floors.

## Interview mastery

Explain why a single trust score is insufficient.

# PHASE 7 — PRODUCTION PLATFORM

# Week 26 — OpenTelemetry + Nexus Event Log

Goal: Make execution observable and replayable using standard telemetry plus Nexus-specific events.

## Learn / Understand

OpenTelemetry traces, metrics and logs.

GenAI/MCP semantic conventions.

Mapping layer between provider/MCP events and OTel.

Why replay/evidence needs a domain event log beyond traces.

## Build / Mini-tasks

Instrument gateway, routing, MCP and agent runs.

Add OTel mapping.

Create Nexus event records for policy/evidence/replay.

Correlate traces with run/step IDs.

## Break / Failure cases

Missing trace context.

High-cardinality attributes.

Telemetry backend unavailable.

Sensitive data accidentally logged.

## Measure / Evidence

Measure trace completeness and event-log correlation.

## Definition of Done

An historical decision can be reconstructed even when the trace view is insufficient.

## Interview mastery

Explain why OTel and Nexus event log serve different purposes.

# Week 27 — AI Security

Goal: Threat-model Nexus against agentic and MCP-specific attacks.

## Learn / Understand

OWASP agentic security and MCP threat patterns.

Prompt injection, tool poisoning, credential abuse, memory poisoning, approval integrity and data exfiltration.

Taint tracking and default-deny egress.

## Build / Mini-tasks

Create a Nexus threat model.

Map controls to threats.

Add approval-integrity tests.

Add memory-poisoning tests.

Add taint-aware sensitive-action checks.

Implement redaction/credential brokering where needed.

## Break / Failure cases

Prompt injection.

Tool rug pull.

Stolen credential.

Malicious retrieved content.

Approval spoofing.

## Measure / Evidence

Track attack success/failure and evidence of enforcement.

## Definition of Done

Major attack classes have explicit controls and tests.

## Interview mastery

Explain security controls as architectural boundaries, not prompt wording.

# Week 28 — Developer Platform

Goal: Make Nexus usable by developers through stable APIs and tooling.

## Learn / Understand

SDK design, API versioning, authentication, idempotency and error contracts.

OpenAI-compatible interface extension.

## Build / Mini-tasks

Build a small official SDK.

Document stable API contracts.

Expose gateway/run/usage/policy/evidence primitives.

Add examples that work against local/self-hosted Nexus.

## Break / Failure cases

SDK/API version mismatch.

Retry duplicates.

Leaked secrets.

Breaking response changes.

## Measure / Evidence

Contract tests validate SDK against API.

## Definition of Done

A developer can integrate Nexus without reading internal implementation.

## Interview mastery

Explain why stable contracts matter more than exposing every internal class.

# Week 29 — Engineering Dashboard

Goal: Provide useful operational views without building a custom tracing backend.

## Learn / Understand

Existing trace backend integration.

Evidence/policy/replay-specific UI needs.

Operational metrics and cost views.

## Build / Mini-tasks

Integrate an existing trace backend.

Build only Nexus-specific views: evidence, policy decisions, approvals, replay and cost/usage.

Show provider/model/routing/cost/failure trends.

## Break / Failure cases

Dashboard shows stale/incomplete state.

Sensitive evidence exposed to wrong user.

Trace and event-log mismatch.

## Measure / Evidence

Access-control dashboard views.

Measure query latency and data freshness.

## Definition of Done

Dashboard helps explain one run end-to-end.

## Interview mastery

Explain why Nexus should not reinvent a full observability backend.

# PHASE 8 — ECOSYSTEM + OPTIMIZATION + RESEARCH

# Week 30 — Delegation + Ecosystem

Goal: Extend identity across delegated agent/tool relationships without prematurely building a marketplace.

## Learn / Understand

OAuth token exchange / RFC 8693 concepts.

Delegated authority, audience restriction and provenance.

Plugin/marketplace trust boundaries.

## Build / Mini-tasks

Prototype scoped delegation.

Record who delegated what authority to whom.

Create an ecosystem design note instead of a full marketplace.

Define extension trust requirements.

## Break / Failure cases

Privilege escalation.

Delegation chain confusion.

Audience mismatch.

Untrusted extension.

## Measure / Evidence

Delegation is traceable to the originating authority.

## Definition of Done

No broad marketplace is required for the capstone.

## Interview mastery

Explain delegation as authority transfer, not simply authentication.

# Week 31 — Safe Self-Optimization

Goal: Explore optimization only under explicit experimental and safety constraints.

## Learn / Understand

Safe optimization loops, experiment budgets, rollback and bounded search.

Why uncontrolled self-modification is unsafe.

## Build / Mini-tasks

Create an offline optimization experiment.

Allow only approved parameter/configuration changes.

Require evaluation gates.

Support rollback.

Compare optimized configuration to fixed baseline.

## Break / Failure cases

Optimization finds a metric hack.

Regression hidden by noisy evaluation.

Cost explosion.

Safety degradation.

## Measure / Evidence

Measure quality, cost, latency and safety simultaneously.

## Definition of Done

Optimization cannot deploy itself past policy gates.

## Interview mastery

Explain why self-optimization remains a research capability, not autonomous production mutation.

# Week 32 — Final Nexus Research + Demo

Goal: Demonstrate the complete control-plane thesis end to end.

## Learn / Understand

System integration, replay, evidence, policy and autonomous execution boundaries.

How to communicate architecture and trade-offs in an engineering interview.

## Build / Mini-tasks

Build the final scenario: an agent proposes an action/code change.

Route model/tool execution through Nexus.

Apply risk and policy.

Run verification.

Generate evidence.

Return ALLOW / BLOCK / APPROVAL_REQUIRED.

If allowed, execute through durable infrastructure.

Show optional repair/retry.

Replay the historical decision under a new policy version.

Show usage/cost and evidence for the run.

## Break / Failure cases

Provider outage.

Tool definition drift.

Policy denial.

Insufficient evidence.

Verification failure.

Approval timeout.

Budget exhaustion.

Replay under changed policy.

## Measure / Evidence

Final demo records the complete run graph.

Compare best-single baseline against Nexus routing.

Report cost, latency, quality, safety and false decision rates.

## Definition of Done

Every major subsystem has a visible reason to exist.

Final system can explain why an action was allowed, blocked or escalated.

Historical decisions are replayable.

Hosted usage can be accounted for without silently subsidizing users.

Self-hosted/BYOK mode works without Nexus-owned provider credentials.

## Interview mastery

Be able to whiteboard the architecture.

Explain every major trade-off and every intentionally deferred component.

Explain one real failure from each major subsystem and how the design handles it.

# Definition of Done — Entire Nexus

Gateway: normalized providers, OpenAI-compatible endpoint, deployment health/cooldown, deterministic routing and fallback.

Economics: usage metering, reservations, pricing versions, budgets, prepaid/PAYG accounting and provider reconciliation.

Context: cache-aware layout, exact cache and measured compaction; semantic cache remains experimental.

MCP: modern protocol integration, identity validation, default-deny policy enforcement, tool-definition pinning and scoped credentials.

Agents: framework-agnostic control plane around a minimal reference agent.

Durability: mature workflow engine with persisted Nexus run/step/approval/idempotency state.

Verification: external isolation, hidden tests, adequacy evidence and seeded-bug measurement.

Evidence: provenance-bearing records that connect artifacts, producers, verifiers and decisions.

Policy: deterministic versioned decisions with replay.

Autonomy: signed promotion, measured demotion, shadow mode, permanent approval floor and kill switch.

Security: taint/origin tracking, egress controls, credential brokering and agentic/MCP threat coverage.

Observability: OTel + existing trace backend + Nexus event log.

Developer platform: stable SDK/API and Nexus-specific dashboard.

Deployment model: self-hosted/BYOK plus hosted PAYG architecture.

Final system demonstrates ALLOW/BLOCK/APPROVAL_REQUIRED with inspectable evidence.

# What Nexus Deliberately Does NOT Build

Custom durable workflow/DAG engine.

Custom sandbox/isolation runtime.

Custom full tracing backend.

ML/learned model router.

Large provider catalog; keep 2–3 native providers plus compatible upstreams initially.

Semantic cache as a default production feature.

Large RAG subsystem.

Large plugin marketplace in the 32-week core build.

Uncontrolled autonomous self-optimization.

# Official Documentation Starting Points

PostgreSQL: https://www.postgresql.org/docs/current/tutorial.html

PostgreSQL constraints: https://www.postgresql.org/docs/current/ddl-constraints.html

PostgreSQL transactions: https://www.postgresql.org/docs/current/tutorial-transactions.html

SQLAlchemy ORM: https://docs.sqlalchemy.org/en/20/orm/

SQLAlchemy tutorial: https://docs.sqlalchemy.org/en/20/tutorial/

Alembic: https://alembic.sqlalchemy.org/en/latest/

FastAPI dependencies: https://fastapi.tiangolo.com/tutorial/dependencies/

FastAPI OAuth2/JWT: https://fastapi.tiangolo.com/tutorial/security/oauth2-jwt/

OpenTelemetry: https://opentelemetry.io/docs/

MCP: https://modelcontextprotocol.io/

Inspect AI: https://inspect.aisi.org.uk/

DBOS: https://www.dbos.dev/

Temporal: https://docs.temporal.io/

Cedar: https://www.cedarpolicy.com/

Langfuse: https://langfuse.com/docs

Phoenix: https://phoenix.arize.com/

# How to Use This Build Bible

Read the official docs listed for the current week before implementing.

Write your own short design notes: data model, boundaries, failure cases and why the chosen approach fits Nexus.

Implement the smallest meaningful slice yourself.

Use AI for syntax help, debugging, test ideas or review—not for replacing your architectural reasoning.

Break the implementation deliberately.

Measure what happened.

Write a short engineering journal entry explaining what you learned and what you would change.

Only then move to the next week.

# Current Restart Status

The current restarted repository has already completed the initial application/configuration foundation: FastAPI app, API versioning, health/live endpoint, Pydantic Settings, .env/.env.example, Python 3.12 environment, requirements and gitignore. Do not redo those foundation steps. The immediate target is Week 2: PostgreSQL → SQLAlchemy → models → CRUD → Alembic → authentication/authorization, while auditing and selectively migrating the useful identity/project/API-key foundation from the old Nexus repo.